Land Initiative Working Group

The First Meeting

MINUTES  June 14, 1999, 11:30 - 1:15

Office of Information Technology, Boardroom, 1100-215 Gerry Street

Attendees: 	Doug Parnell (LMS, GS), Grant Forsman (HWY), Dan Buhler (HWY), Darren Brothers (AGR), Andy Bibik (EM), Larry Phillips (RD), Kip Tyler (NR), Gary Fraser (Land Titles, CCA), Joan Miller (Housing), Jadranka Paskvalin (OIT).

- J.Paskvalin outlined Land Initiative Working Group's Terms of Reference including objectives (short and long term), scope, overall positioning.

- Working Group discussed current situations, issues and things that needs to be looked at:

- Delineation between Land system applications vs. GIS applications;

- Data collection and commonalty of data (issue that needs to be examined more thoroughly as it is an area with great potential for effectiveness);

- Base maps: what is the true definition of a base map and what it should include.  Analysis of what has been used as a base map;

- Glossary of terms and core standards - necessary to be developed;

- Future discussion to include possible public access to the land related data at no cost;

- Existing barriers (lack of co-ordination, ownership issues);

- Best practices from others jurisdictions (including not successful ones and reasons for not being successful).

- Working group reviewed the Proposed Plan Outline (attached). Data collection and commonalty of data analysis to be included into the - Base maps analysis (Section C)

- Subgroups and assignment of work streams:

- Business alignment / applications /similarity analysis and recommendations (Section B) is divided into two streams (land ownership and "scientific"):

- D.Parnell to coordinate land ownership analysis (registry, licensing, leasing etc.);

- A.Bibik to coordinate "scientific" land analysis and recommendations (geological, soils, water etc.);

- L.Phillips, G.Fraser, K.Tyler : base maps and data collection analysis and recommendations (Section C);

- G.Forsman: Glossary of terms and core standards (Section D);

- D.Brothers, J.Miller: Best practices/models from other organizations / jurisdictions (Section E).

- A.Bibik to contact the Dept.of Environment and include their delegate in the Working Group.

- Summary -

- Each group to provide summary of their findings and recommendations to each member of the Working Group (sent by e-mail) by June 24,1999 (two working days prior to the next meeting).

- Next meeting June 28, 1999 10:00-11:30 a.m. (To review all results)